KNOME PLATFORM

Daily Implementation Report

Enterprise Internal Social Network

| Date: 17 July 2026 | Project: Knome Enterprise Platform |
| --- | --- |

| Module: Full Stack (Frontend + Backend) | Sprint: Integration Sprint — Day 1 |
| --- | --- |

1. Executive Summary

Aaj ka kaam (17 July 2026) Knome enterprise platform ke frontend-backend integration pe focused tha. Backend (.NET 8 Clean Architecture) pehle se poora implemented tha jisme 18 controllers, JWT auth, rate limiting, media upload aur real-time notification support sab kuch available tha. Aaj ka primary goal tha frontend React app ko real backend APIs se connect karna, authentication gate lagana, aur ek solid foundation banana jo baaki saare pages ke liye kaam aaye.

| Files Created | Files Modified | API Endpoints Wired | Phases Completed |
| --- | --- | --- | --- |
| 6 Naye | 2 | 60+ | 2 of 10 |

2. Project Overview

2.1 Tech Stack

Frontend: React 18 + Vite, Tailwind CSS, React Router v6

Backend: .NET 8 (ASP.NET Core), Clean Architecture (6 layers)

Auth: JWT (JSON Web Token) + Refresh Token

Database: SQL Server (EF Core), MemoryCache for performance

Media: Static file serving + binary upload API

Realtime: WebSocket (SignalR) push notifications (backend ready)

2.2 Repository Structure

d:\knome full\kNomeAPI-main  →  .NET 8 Backend API (Fully Implemented)

d:\knome full\knomeUI\frontend  →  React Frontend (Integration in Progress)

3. Backend Status — Fully Implemented ✅

Backend pe koi naya kaam nahi kiya gaya. Neeche diye gaye sare controllers aur features pehle se implemented hain:

| Controller | Key Endpoints | Status |
| --- | --- | --- |
| AuthController | POST /token, /refresh, /logout | ✅ Completed |
| DashboardController | GET /feed, /widgets/* (11 widgets) | ✅ Completed |
| ProfilesController | GET/PUT /me, follow/unfollow, suggestions | ✅ Completed |
| PostsController | GET/POST/DELETE /Posts | ✅ Completed |
| ArticlesController | Full CRUD + versioning | ✅ Completed |
| VideosController | Upload + CRUD + streaming | ✅ Completed |
| PodcastsController | Episode upload + series management | ✅ Completed |
| CommunitiesController | CRUD + members + moderation | ✅ Completed |
| InteractionsController | Comments, Reactions, Bookmarks, Shares | ✅ Completed |
| NotificationsController | Real-time + preferences + digest | ✅ Completed |
| KarmaController | Leaderboard + history + badges | ✅ Completed |
| SearchController | Unified search + history cache | ✅ Completed |
| JobsController | Post + apply + expire | ✅ Completed |
| MediaController | File upload (photo/video/audio) | ✅ Completed |
| AnalyticsController | 5 HR report types | ✅ Completed |
| AdminController | Announcements + user management | ✅ Completed |
| ModerationController | Report queue + block + escalate | ✅ Completed |

✅ Rate Limiting: 60 req/min per user/IP

✅ Security Headers Middleware (X-Frame-Options, CSP, etc.)

✅ Global Exception Handling Middleware

✅ Serilog structured logging to file

✅ HRMS Mock Service (6 employees: MPO101–MPO106)

4. Aaj Ka Kaam — 17 July 2026

4.1 Full Implementation Plan Banaya

Sabse pehle poore codebase ka detailed analysis kiya gaya — backend ke 18 controllers, frontend ke 16 pages, 12 modals, 3 widgets, 6 mock utilities aur sabke beech ki gaps identify ki gayi. Iske baad 10-phase ka ek comprehensive implementation plan banaya gaya.

Gap Analysis Summary:

| Frontend Module | Problem | Impact |
| --- | --- | --- |
| Auth / Login | Hard-coded user list, koi login page nahi | 🔴 Critical |
| Dashboard Widgets | Announcements, suggested users — hardcoded | 🟠 High |
| PostCard Interactions | Reactions, comments, bookmarks — local state only | 🟠 High |
| Articles | mockArticles.js use kar raha tha, API nahi | 🟠 High |
| Videos / Podcasts | Local mock arrays, no API calls | 🟠 High |
| Profile Page | All stats hardcoded (48 posts, 1.2k followers) | 🟡 Medium |
| SavedContent | Placeholder only — no API call | 🟡 Medium |
| KarmaHistory | Mock data — no karmaApi call | 🟡 Medium |
| Network Page | Hardcoded people list | 🟡 Medium |
| Search | Local mock results, no real search | 🟡 Medium |
| Notifications Bell | Hardcoded 4 mock notifications | 🟡 Medium |
| Jobs | Local mock job list | 🟡 Medium |
| Admin / HR Analytics | All charts and tables hardcoded | 🟢 Low-Medium |

4.2 Phase 2 — Centralized API Service Layer (apiService.js) ✅

Ek master API service file banayi gayi: src/utils/apiService.js. Is file mein sabhi backend endpoints ke liye typed JavaScript methods hain jo apiClient.js ko wrap karte hain. Pehle 4 alag-alag mock files scattered thi — ab sab ek jagah se manage hoga.

Kya-kya banaya apiService.js mein:

authApi — login, refresh, logout

profileApi — getMe, getById, update, updateVisibility, follow, unfollow, getSuggestions, search, getFollowers, getFollowing

dashboardApi — getFeed (paginated), getSuggestedCommunities, getSuggestedUsers, getLatestArticles, getLatestVideos, getLatestPodcasts, getTrendingPosts, getHotPosts, getInternalJobs, getKarmaLeaderboard, getAnnouncements

postsApi — getAll, getById, create, delete

articlesApi — getAll, getById, create, update, delete

videosApi — getAll, getById, create, delete

podcastsApi — getAll, getById, create, delete

interactionsApi — getComments, addComment, deleteComment, getReactions, addReaction, removeReaction, getBookmarks, bookmark, unbookmark, share

notificationsApi — getAll, markRead, markAllRead, getPreferences, updatePreferences

karmaApi — getLeaderboard, getHistory, getBadge

searchApi — search, getHistory

jobsApi — getAll, getById, create, apply, delete

communitiesApi — getAll, getById, create, update, join, leave, getMembers, getPosts

mediaApi — uploadFile (photo / general)

adminApi — getUsers, getAnnouncements, createAnnouncement, deleteAnnouncement, suspendUser, reactivateUser

analyticsApi — getEngagement, getCommunityHealth, getContent, getTrending, getModeration

Data Mappers — mapPost(), mapArticle(), mapVideo(), mapPodcast(), mapNotification() (Backend DTO → Frontend shape)

4.3 Phase 1 — Authentication & Session Management ✅

Puri auth system replace ki gayi. Pehle user hard-coded tha aur koi session management nahi tha. Ab proper JWT-based authentication hai with session restore capability.

Files Banaye / Modify Kiye:

UserContext.jsx — MODIFIED

isAuthenticated state add ki (localStorage se JWT check karta hai)

On mount: agar valid JWT mila, to GET /Profiles/me se session restore hota hai

login(employeeId) function — backend se JWT leta hai, profile merge karta hai

logout() function — JWT clear karta hai, state reset karta hai

switchUser() — demo ke liye user switch (Navbar mein)

refreshCurrentUser() — profile edit ke baad data refresh

Demo fallback — agar API unavailable hai, app still works

Backend profile data merge hota hai local user ke upar (real bio, karma, followers, etc.)

Login.jsx — NEW FILE (src/pages/Login.jsx)

Employee ID input field (MPO101–MPO106 ya custom format)

Quick access section — 6 demo user cards with avatar, name, role

Login button → POST /Auth/token → JWT store → navigate to /

Error handling with friendly messages

Loading spinner during authentication

Premium glassmorphism design with gradient branding

Animated background orbs

AuthGuard.jsx — NEW FILE (src/components/layout/AuthGuard.jsx)

isAuthLoading = true → branded loading spinner dikhata hai

isAuthenticated = false → /login pe redirect karta hai

isAuthenticated = true → children render karta hai (protected content)

App.jsx — MODIFIED

/login route add ki (public, Layout ke bahar)

ProtectedPage wrapper banaya — AuthGuard + Layout

Sabhi 16 routes ko AuthGuard se protect kiya

GlobalAudioPlayer Router ke andar move kiya

ToastProvider wrap kiya puri app mein

4.4 Toast Notification System ✅

Ek global Toast system banaya — ToastContext.jsx. Pehle saari error handling alert() se hoti thi jo user experience kharab karta tha. Ab ek animated toast system hai jo poori app mein kaam karta hai.

4 types: success (green), error (red), warning (amber), info (indigo)

Auto-dismiss 4 seconds baad

Slide-in animation (right se aata hai smoothly)

Manual close button bhi hai

Multiple toasts stack hote hain

useToast() hook se kisi bhi component se use kar sakte hain

5. File Change Log

| File | Action | Size | Description |
| --- | --- | --- | --- |
| src/utils/apiService.js | NEW ✅ | ~350 lines | Master API service — 16 domain APIs + mappers |
| src/components/contexts/UserContext.jsx | MODIFIED ✅ | ~165 lines | Real JWT auth, session restore, login/logout |
| src/pages/Login.jsx | NEW ✅ | ~170 lines | Login page with employee ID + quick access cards |
| src/components/layout/AuthGuard.jsx | NEW ✅ | ~55 lines | Route protection component |
| src/components/contexts/ToastContext.jsx | NEW ✅ | ~80 lines | Global toast notification system |
| src/App.jsx | MODIFIED ✅ | ~60 lines | Login route, AuthGuard wrapper, ToastProvider |
| C:\...\implementation_plan.md | NEW ✅ | Artifact | 10-phase plan with gap analysis & open questions |

6. Remaining Work — Pending Phases

| Phase | Kya Karna Hai | Status |
| --- | --- | --- |
| Phase 3 | Dashboard.jsx — real feed, feed filters, real widgets wire karo | 🔄 Next |
| Phase 3 | HotPostsWidget.jsx — dashboardApi.getHotPosts() connect karo | 🔄 Next |
| Phase 3 | PostCard.jsx — reactions, bookmarks, comments API se wire karo | 🔄 Next |
| Phase 4 | Articles.jsx — articlesApi.getAll() se replace karo mockArticles | ⏳ Pending |
| Phase 4 | CreateArticleModal.jsx — articlesApi.create() wire karo | ⏳ Pending |
| Phase 4 | Videos.jsx — videosApi.getAll() connect karo | ⏳ Pending |
| Phase 4 | Podcasts.jsx — podcastsApi.getAll() connect karo | ⏳ Pending |
| Phase 4 | Posts.jsx — postsApi.getAll() wire karo | ⏳ Pending |
| Phase 5 | Profile.jsx — real stats, all tabs wire karo, follow/unfollow | ⏳ Pending |
| Phase 6 | SavedContent.jsx — interactionsApi.getBookmarks() | ⏳ Pending |
| Phase 6 | KarmaHistory.jsx — karmaApi.getHistory() | ⏳ Pending |
| Phase 6 | Network.jsx — profileApi.getSuggestions() | ⏳ Pending |
| Phase 6 | Search.jsx — searchApi.search() with debounce | ⏳ Pending |
| Phase 6 | Jobs.jsx — jobsApi.getAll() aur apply | ⏳ Pending |
| Phase 7 | Navbar.jsx — real notifications, unread count, mark as read | ⏳ Pending |
| Phase 8 | AdminConsole.jsx — adminApi wire karo | ⏳ Pending |
| Phase 8 | HRAnalytics.jsx — analyticsApi charts wire karo | ⏳ Pending |
| Phase 9 | CommunityView.jsx — posts/members tabs, moderation | ⏳ Pending |
| Phase 10 | Skeleton loaders, alert() replace with toast | ⏳ Pending |

7. 10-Phase Implementation Roadmap

Phase 1: Auth & Session Management  [Completed ✅]

Phase 2: Centralized API Service Layer  [Completed ✅]

Phase 3: Dashboard & Feed Wiring  [In Progress 🔄]

Phase 4: Content Pages (Articles/Videos/Podcasts/Posts)  [Pending ⏳]

Phase 5: Profile Page — Real Stats & All Tabs  [Pending ⏳]

Phase 6: Supporting Pages (Saved/Karma/Network/Search/Jobs)  [Pending ⏳]

Phase 7: Notifications — Real Bell Count & Dropdown  [Pending ⏳]

Phase 8: Admin Console & HR Analytics  [Pending ⏳]

Phase 9: Communities Enhancement  [Pending ⏳]

Phase 10: Polish — Toast, Skeletons, Error Handling  [Pending ⏳]

8. Key Design Decisions

Demo Fallback Mode

Agar backend API nahi chal raha, to app crash nahi karta. UserContext mein try-catch se fallback hai jisme local user data use hota hai. Is se development aur offline demo dono mein app chalti rehti hai.

Data Mapper Functions

Backend se jo data aata hai (PostDto, ArticleDto) uska structure frontend mock se alag tha. apiService.js mein mapPost(), mapArticle(), mapVideo() etc. banaye jisme backend DTO ka frontend-friendly format mein conversion hoti hai.

Session Restore on Refresh

localStorage mein knome_jwt aur knome_employeeId dono save hote hain. Page refresh pe UserContext pehle JWT validate karta hai GET /Profiles/me se, agar valid hai to session restore hota hai — login again nahi karna padta.

AuthGuard Pattern

Layout se auth guard ko alag rakhne ki decision li gayi taaki /login page clean rahe bina Navbar aur Sidebar ke. Har protected route ka ProtectedPage = <AuthGuard><Layout> se wrap hota hai.

Centralized API (No More Mock Files)

mockPosts.js aur mockArticles.js replace ho jayenge apiService.js se. Ek hi jagah se endpoints manage honge jisse future changes aur debugging easy hogi.

9. Open Questions for Review

Q1 — Login Page Design

Kya login page mein sirf Employee ID kaafi hai, ya mock password field bhi add karein demo ke liye?

Q2 — Profile Route

Abhi Profile page /profile route pe hai jo location.state.user se data leta hai. Kya isse /profile/:userId parameter-based banana chahiye?

Q3 — Article Editor

Abhi article editor ek simple textarea hai. FRD mein rich-text required hai. Kya react-quill ya tiptap integrate karein?

Q4 — Real-time Notifications

Backend mein SignalR/WebSocket ready hai. Kya frontend par bhi WebSocket integrate karein ya polling (every 30s) se kaam chalayein?

Q5 — Priority for Tomorrow

Kya Phase 3–6 (core data wiring) pe focus karein ya Phase 7–8 (Admin/HR) pe bhi kaam karein?

Knome Platform — Daily Report | Generated: 17 July 2026 | Antigravity AI Assistant